# Graduation Project Idea Report

## 1. Project Idea Description

Project Name:

TaskFlow – Smart Project & Team Workflow Management System

Description:

TaskFlow is a full-stack web application designed to manage team-based projects using a structured workflow system. The system allows project managers to create projects, assign tasks to team members, and control task progress through a defined workflow (To Do → In Progress → Review → Done). Unlike basic CRUD systems, TaskFlow enforces business rules such as review validation and role-based transitions before completing tasks.

## 2. Roles & Permissions

Admin:

Create and manage users

Assign roles

View all projects

Delete projects if needed

Project Manager:

Create projects

Add or remove team members

Create tasks

Review tasks

Approve or reject task completion

Team Member:

View assigned projects

Update task status within allowed transitions

Add comments to tasks

## 3. Core Features

Authentication:

User registration and login

JWT-based authentication

Password hashing

Authorization:

Role-based access control using middleware

Workflow Logic:

Defined task workflow (To Do → In Progress → Review → Done)

Prevent invalid status transitions

Manager approval required before marking task as Done

Prevent self-review

Validation & Error Handling:

Input validation

Proper HTTP status codes

Clear error messages

Clean Architecture:

Separation of routes, controllers

Modular and scalable structure

Environment variables usage

## 4. High-Level System Structure

Backend Structure: models, controllers, routes, middlewares, utils, and config folders with clear separation of concerns.

Frontend Structure: Login and Register pages, role-based dashboard, project view page, Kanban-style task board, API integration with protected routes.

5. Development Plan (Weekly Schedule)

| Week | Focus | Tasks | Deliverable |
| --- | --- | --- | --- |
| Week 1 | Project Setup & Authentication | Initialize Node.js + Express project Setup MongoDB + Mongoose connection Create User model Implement register & login endpoints Hash passwords with bcrypt Generate and verify JWT Build auth middleware Build role middleware | Working auth system — register, login, protected route test |
| Week 2 | Users & Projects Module | Create User CRUD (Admin only) Create Project model Project create / read / delete endpoints Add/remove members from project Project membership check in middleware Environment variables setup (.env) | Admin can manage users. Managers can create projects and manage team members |
| Week 3 | Tasks & Workflow Engine | Create Task model Task create / read endpoints Build workflow engine in task.service.js Enforce status transitions Block self-review logic Create Comment model Add comment endpoints Auto-create rejection comments | Full task lifecycle working end-to-end with enforced workflow |
| Week 4 | Validation, Error Handling & Polish | Add input validation to all routes Standardize error response format Test all HTTP status codes Clean up code and folder structure Write README with API documentation Final testing of all endpoints | Complete, clean, production-ready backend ready for submission |